Management-Playbook :root { color-scheme: light; } body { font-family: "Segoe UI", "Helvetica Neue", Arial, sans-serif; margin: 0; padding: 0; background: #f4f7fb; color: #0f172a; } .markdown-body { max-width: 980px; margin: 0 auto; padding: 36px 42px 64px; line-height: 1.65; background: #ffffff; box-shadow: 0 24px 70px rgba(15, 23, 42, 0.08); } .markdown-body h1 { font-size: 34px; line-height: 1.12; margin-bottom: 12px; color: #07111f; border-bottom: 3px solid #0ea5e9; padding-bottom: 12px; page-break-before: always; page-break-after: avoid; break-before: page; break-after: avoid; } .markdown-body h1:first-of-type { page-break-before: avoid; break-before: avoid; } .markdown-body h2 { font-size: 23px; line-height: 1.2; margin-top: 34px; color: #102a43; border-bottom: 1px solid #d7e2ee; padding-bottom: 8px; page-break-after: avoid; break-after: avoid; } .markdown-body h3 { font-size: 18px; margin-top: 20px; color: #1e3a5f; page-break-after: avoid; break-after: avoid; } .markdown-body h4, .markdown-body h5, .markdown-body h6 { page-break-after: avoid; break-after: avoid; } .markdown-body table { width: 100%; border-collapse: collapse; margin: 18px 0 24px; font-size: 13px; page-break-inside: avoid; break-inside: avoid; box-shadow: 0 1px 0 #e2e8f0; } .markdown-body th, .markdown-body td { border: 1px solid #e2e8f0; padding: 9px 11px; text-align: left; vertical-align: top; } .markdown-body th { background: #eef6ff; color: #0f3157; font-weight: 700; } .markdown-body tr:nth-child(even) td { background: #fbfdff; } .markdown-body tr { page-break-inside: avoid; break-inside: avoid; } .markdown-body code { background: #f1f5f9; padding: 2px 4px; border-radius: 4px; font-family: "SFMono-Regular", Menlo, Consolas, monospace; font-size: 0.92em; } .markdown-body pre { background: #111827; color: #e5eef8; padding: 16px; border-radius: 10px; overflow-x: auto; border: 1px solid #243244; page-break-inside: avoid; break-inside: avoid; } .markdown-body pre code { background: transparent; color: inherit; } .markdown-body blockquote { border-left: 5px solid #0ea5e9; margin: 18px 0; padding: 12px 18px; background: #eff8ff; color: #18324f; border-radius: 0 10px 10px 0; } .markdown-body img { max-width: 100%; height: auto; display: block; margin: 16px 0; border-radius: 10px; box-shadow: 0 8px 20px rgba(15, 23, 42, 0.12); page-break-inside: avoid; break-inside: avoid; } .markdown-body figure { page-break-inside: avoid; break-inside: avoid; margin: 16px 0; } .markdown-body a { color: #2563eb; text-decoration: none; } .markdown-body a:hover { text-decoration: underline; } .cover { min-height: 760px; display: flex; flex-direction: column; justify-content: flex-end; padding: 72px 60px 64px; background: linear-gradient(135deg, rgba(9, 30, 66, 0.96) 0%, rgba(12, 74, 110, 0.94) 54%, rgba(20, 83, 45, 0.9) 100%), radial-gradient(circle at 18% 18%, rgba(14, 165, 233, 0.25), transparent 36%); color: #f8fafc; border-radius: 0; margin: -36px -42px 40px; position: relative; overflow: hidden; } .cover::before { content: "PSScript"; position: absolute; top: 46px; left: 60px; font-size: 12px; font-weight: 800; letter-spacing: 0.24em; text-transform: uppercase; color: rgba(226, 246, 255, 0.82); } .cover::after { content: ""; position: absolute; right: -120px; top: -120px; width: 360px; height: 360px; border: 1px solid rgba(255, 255, 255, 0.18); transform: rotate(28deg); } .markdown-body .cover-title { font-size: 48px; line-height: 1.04; font-weight: 800; color: #f8fafc; border-bottom: 3px solid #38bdf8; margin: 0 0 16px; max-width: 720px; } .cover-subtitle { font-size: 20px; line-height: 1.42; color: #dbeafe; margin: 0 0 22px; max-width: 720px; } .cover-meta { display: inline-block; width: fit-content; font-size: 13px; color: #e0f2fe; background: rgba(255, 255, 255, 0.12); border: 1px solid rgba(255, 255, 255, 0.18); border-radius: 999px; padding: 7px 13px; } .page-break { page-break-after: always; break-after: page; } .footer { margin-top: 40px; font-size: 12px; color: #64748b; border-top: 1px solid #e2e8f0; padding-top: 14px; } /* Print and PDF-specific styles */ @page { size: A4; margin: 18mm 16mm 20mm; } @media print { body { background: #ffffff; } .markdown-body { max-width: none; margin: 0; padding: 0; box-shadow: none; } .cover { margin: 0 0 28px; } .markdown-body { orphans: 3; widows: 3; } .markdown-body p { orphans: 3; widows: 3; } .markdown-body li { page-break-inside: avoid; break-inside: avoid; } .markdown-body ul, .markdown-body ol { page-break-before: avoid; break-before: avoid; } .markdown-body blockquote { page-break-inside: avoid; break-inside: avoid; } /* Keep section content together */ .markdown-body h2 + *, .markdown-body h3 + * { page-break-before: avoid; break-before: avoid; } } Management Playbook

Phased rollout, KPIs, and governance cadences

PSScript Manager Docs

# PSScript Manager Management Playbook

This playbook is a management-focused guide for deploying, governing, and scaling PSScript Manager. It is written for non-technical stakeholders while keeping enough detail for engineering and operations leads.

## Table of Contents

Purpose and audience #purpose-and-audience

Executive summary #executive-summary

Rollout phases #rollout-phases

Phase deliverables and success signals #phase-deliverables-and-success-signals

RACI and ownership #raci-and-ownership

KPIs and targets #kpis-and-targets

Risk register #risk-register

Governance cadence #governance-cadence

Change management checklist #change-management-checklist

Training alignment #training-alignment

Reporting templates #reporting-templates

Appendix: Glossary #appendix-glossary

## Purpose and audience

This document helps managers, program leads, and operations owners plan a phased rollout and keep governance consistent. It can also be used by engineering managers to align technical work with measurable outcomes.

## Executive summary

PSScript Manager reduces risk in PowerShell automation by adding centralized inventory, AI analysis, and governance workflows. The rollout should be staged to avoid disruption and to ensure outcomes are measurable.

Key outcomes: - Centralized script inventory with ownership and tags - AI-driven security and quality insights on critical scripts - Searchable knowledge base with semantic similarity - Governance cadence with scorecards and analytics

## Rollout phases

## Phase deliverables and success signals

| Phase | Duration | Focus | Deliverables | Success signals |
| --- | --- | --- | --- | --- |
| Phase 0: Discover | 1-2 weeks | Inventory and ownership | Script inventory, owners, baseline risk | 90% of scripts cataloged |
| Phase 1: Pilot | 2-4 weeks | Validate workflows | Training completion, pilot scorecards | 10-20 scripts analyzed |
| Phase 2: Scale | 4-8 weeks | Expand coverage | Governance cadence, dashboards | 60% coverage, monthly reviews |
| Phase 3: Optimize | Ongoing | Continuous improvement | Automation backlog, SLA tracking | 95% on-time reviews |

RACI and ownership

| Workstream | Responsible | Accountable | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Script inventory | Script owners | Platform admin | Security | Management |
| Analysis and remediation | Security reviewer | Security lead | Script owner | Management |
| Search and documentation | Script authors | Engineering lead | Support | All users |
| Governance reporting | Platform admin | Program manager | Security | Executives |
| Training completion | Enablement lead | Program manager | Engineering | Management |

KPIs and targets

| KPI | Definition | Target | Owner |
| --- | --- | --- | --- |
| Coverage | % scripts with analysis results | >= 80% | Platform admin |
| Risk reduction | High-risk findings closed | 100% in 30 days | Security lead |
| Owner coverage | Scripts with owner tag | 100% | Script owners |
| Search adoption | Weekly search sessions | >= 3 per user | Enablement lead |
| Review cadence | Days between reviews | <= 30 | Program manager |

Risk register

| Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Unowned scripts | Medium | High | Owner tags required on upload | Program manager |
| Analysis backlog | Medium | Medium | Schedule batch analysis weekly | Platform admin |
| False positives | Low | Medium | Human review workflow | Security lead |
| Low adoption | Medium | High | Mandatory onboarding labs | Enablement lead |
| Data drift | Low | Medium | Quarterly taxonomy review | Platform admin |

Governance cadence

Recommended cadence: - Weekly: Review top findings and remediation progress - Monthly: Review scorecards and KPIs with leadership - Quarterly: Audit taxonomy, access, and compliance requirements

## Change management checklist

Define the script ownership policy

Align with security and compliance requirements

Communicate pilot scope and success criteria

Schedule training completion for pilot teams

Establish scorecard reporting cadence

Define escalation path for high-risk findings

## Training alignment

Training materials: - Training suite overview: training-suite/README.md - End-to-end guide: training-suite/TRAINING-GUIDE.md

Recommended minimum training completion per phase: - Phase 0: Module 01 - Phase 1: Modules 01-03 + Labs 01-02 - Phase 2: Modules 01-05 + Labs 01-04 - Phase 3: Quarterly refresher and governance review

## Reporting templates

Sample dashboard views:

Suggested monthly report template:

| Section | Details |
| --- | --- |
| Coverage | % of scripts analyzed, top categories |
| Risk | High-risk findings, remediation status |
| Adoption | Active users, searches, training completion |
| Operations | Uptime, backlog, automation changes |
| Next steps | Risks to address, upcoming training |

Appendix: Glossary

| Term | Meaning |
| --- | --- |
| Coverage | Percentage of scripts analyzed |
| Scorecard | Security and quality summary for a script |
| Owner tag | Tag that identifies team accountability |
| Vector search | Semantic search using embeddings |
| Governance cadence | Scheduled reviews and audits |

Generated 2026-04-29 14:08 UTC