docs-archive-previous-run-reports-2026-04-28-SCRIPT-ANALYSIS-COMPREHENSIVE-FIX-PLAN-2026-01-09 :root { color-scheme: light; } body { font-family: "Segoe UI", "Helvetica Neue", Arial, sans-serif; margin: 0; padding: 0; background: #f4f7fb; color: #0f172a; } .markdown-body { max-width: 980px; margin: 0 auto; padding: 36px 42px 64px; line-height: 1.65; background: #ffffff; box-shadow: 0 24px 70px rgba(15, 23, 42, 0.08); } .markdown-body h1 { font-size: 34px; line-height: 1.12; margin-bottom: 12px; color: #07111f; border-bottom: 3px solid #0ea5e9; padding-bottom: 12px; page-break-before: always; page-break-after: avoid; break-before: page; break-after: avoid; } .markdown-body h1:first-of-type { page-break-before: avoid; break-before: avoid; } .markdown-body h2 { font-size: 23px; line-height: 1.2; margin-top: 34px; color: #102a43; border-bottom: 1px solid #d7e2ee; padding-bottom: 8px; page-break-after: avoid; break-after: avoid; } .markdown-body h3 { font-size: 18px; margin-top: 20px; color: #1e3a5f; page-break-after: avoid; break-after: avoid; } .markdown-body h4, .markdown-body h5, .markdown-body h6 { page-break-after: avoid; break-after: avoid; } .markdown-body table { width: 100%; border-collapse: collapse; margin: 18px 0 24px; font-size: 13px; page-break-inside: avoid; break-inside: avoid; box-shadow: 0 1px 0 #e2e8f0; } .markdown-body th, .markdown-body td { border: 1px solid #e2e8f0; padding: 9px 11px; text-align: left; vertical-align: top; } .markdown-body th { background: #eef6ff; color: #0f3157; font-weight: 700; } .markdown-body tr:nth-child(even) td { background: #fbfdff; } .markdown-body tr { page-break-inside: avoid; break-inside: avoid; } .markdown-body code { background: #f1f5f9; padding: 2px 4px; border-radius: 4px; font-family: "SFMono-Regular", Menlo, Consolas, monospace; font-size: 0.92em; } .markdown-body pre { background: #111827; color: #e5eef8; padding: 16px; border-radius: 10px; overflow-x: auto; border: 1px solid #243244; page-break-inside: avoid; break-inside: avoid; } .markdown-body pre code { background: transparent; color: inherit; } .markdown-body blockquote { border-left: 5px solid #0ea5e9; margin: 18px 0; padding: 12px 18px; background: #eff8ff; color: #18324f; border-radius: 0 10px 10px 0; } .markdown-body img { max-width: 100%; height: auto; display: block; margin: 16px 0; border-radius: 10px; box-shadow: 0 8px 20px rgba(15, 23, 42, 0.12); page-break-inside: avoid; break-inside: avoid; } .markdown-body figure { page-break-inside: avoid; break-inside: avoid; margin: 16px 0; } .markdown-body a { color: #2563eb; text-decoration: none; } .markdown-body a:hover { text-decoration: underline; } .cover { min-height: 760px; display: flex; flex-direction: column; justify-content: flex-end; padding: 72px 60px 64px; background: linear-gradient(135deg, rgba(9, 30, 66, 0.96) 0%, rgba(12, 74, 110, 0.94) 54%, rgba(20, 83, 45, 0.9) 100%), radial-gradient(circle at 18% 18%, rgba(14, 165, 233, 0.25), transparent 36%); color: #f8fafc; border-radius: 0; margin: -36px -42px 40px; position: relative; overflow: hidden; } .cover::before { content: "PSScript"; position: absolute; top: 46px; left: 60px; font-size: 12px; font-weight: 800; letter-spacing: 0.24em; text-transform: uppercase; color: rgba(226, 246, 255, 0.82); } .cover::after { content: ""; position: absolute; right: -120px; top: -120px; width: 360px; height: 360px; border: 1px solid rgba(255, 255, 255, 0.18); transform: rotate(28deg); } .markdown-body .cover-title { font-size: 48px; line-height: 1.04; font-weight: 800; color: #f8fafc; border-bottom: 3px solid #38bdf8; margin: 0 0 16px; max-width: 720px; } .cover-subtitle { font-size: 20px; line-height: 1.42; color: #dbeafe; margin: 0 0 22px; max-width: 720px; } .cover-meta { display: inline-block; width: fit-content; font-size: 13px; color: #e0f2fe; background: rgba(255, 255, 255, 0.12); border: 1px solid rgba(255, 255, 255, 0.18); border-radius: 999px; padding: 7px 13px; } .page-break { page-break-after: always; break-after: page; } .footer { margin-top: 40px; font-size: 12px; color: #64748b; border-top: 1px solid #e2e8f0; padding-top: 14px; } /* Print and PDF-specific styles */ @page { size: A4; margin: 18mm 16mm 20mm; } @media print { body { background: #ffffff; } .markdown-body { max-width: none; margin: 0; padding: 0; box-shadow: none; } .cover { margin: 0 0 28px; } .markdown-body { orphans: 3; widows: 3; } .markdown-body p { orphans: 3; widows: 3; } .markdown-body li { page-break-inside: avoid; break-inside: avoid; } .markdown-body ul, .markdown-body ol { page-break-before: avoid; break-before: avoid; } .markdown-body blockquote { page-break-inside: avoid; break-inside: avoid; } /* Keep section content together */ .markdown-body h2 + *, .markdown-body h3 + * { page-break-before: avoid; break-before: avoid; } } Script Analysis Comprehensive Fix & Enhancement Plan

Date: January 9, 2026 Status: Planning Complete - Ready for Implementation Priority: High - Core Feature Enhancement

## Executive Summary

This document outlines a comprehensive plan to transform the Script Analysis feature from a basic chatbot interface into a production-grade, agentic AI-powered analysis system that leverages LangGraph 1.0, Model Context Protocol (MCP), multi-agent orchestration, and 2026 best practices.

### Key Goals

Connect frontend to LangGraph backend for true multi-agent analysis

Implement streaming analysis with real-time progress updates

Add human-in-the-loop workflows for critical reviews

Integrate MCP servers for external tool access

Enable internet research during analysis

Visualize agent orchestration for transparency

Add state persistence for resumable workflows

## Current State Analysis

### ✅ What We Have

#### Backend (AI Service)

LangGraph 1.0 Production Orchestrator (langgraph_production.py)

StateGraph workflow with checkpointing

Four production tools: analyze_powershell_script, security_scan, quality_analysis, generate_optimizations

Human-in-the-loop support

PostgreSQL checkpointing capability

Latest GPT-5.2-codex model integration

LangGraph API Endpoints (langgraph_endpoints.py)

/langgraph/analyze - Full script analysis

/langgraph/feedback - Human feedback integration

/langgraph/health - Service health check

/langgraph/info - Orchestrator metadata

/langgraph/batch-analyze - Batch processing

Legacy Analyzer (script_analyzer.py)

OpenAI API integration

Caching with Redis/Disk

Vector embeddings (text-embedding-3-large)

Async/concurrent processing

#### Frontend

ScriptAnalysis.tsx - Basic analysis UI

Tabs: Overview, Security, Quality, Performance, Parameters, AI Assistant

Simple AI chat using /chat endpoint

Static analysis display

Score visualizations

#### Infrastructure

Docker Compose setup with all services

PostgreSQL with pgvector extension

Redis caching layer

All services running and healthy

### ❌ Critical Gaps Identified

#### 1. Frontend-Backend Disconnection

Problem: Frontend calls legacy /chat endpoint instead of /langgraph/analyze

Impact: Missing LangGraph multi-agent orchestration, tool execution, checkpointing

Evidence: grep "langgraph" frontend/src --include="*.tsx" returns zero results

#### 2. No Streaming Support

Problem: Analysis runs in black box, no progress updates

Impact: Poor UX for long-running analysis (can take 30-60 seconds)

Missing: Real-time tool execution updates, agent reasoning visibility

#### 3. No Human-in-the-Loop UI

Problem: Backend supports human review, frontend doesn't

Impact: Can't leverage collaborative analysis workflows

Missing: Review pause UI, feedback input, workflow resumption

#### 4. No Tool Execution Visibility

Problem: Users don't see which tools are running

Impact: Analysis feels like magic, no transparency

Missing: Tool progress indicators, intermediate results display

#### 5. Missing MCP Integration

Problem: No Model Context Protocol servers connected

Impact: Can't access external tools (GitHub, docs, internet)

Missing: MCP client, server configurations, tool discovery

#### 6. No Internet Research Capability

Problem: Analysis is limited to LLM knowledge

Impact: Can't verify latest security vulnerabilities, best practices

Missing: Web search tool, documentation fetching, trend analysis

#### 7. Limited Analysis Depth

Problem: Basic security patterns, simple quality checks

Impact: Misses complex vulnerabilities, advanced optimizations

Missing: Deep code path analysis, dependency scanning, performance profiling

#### 8. No Multi-Agent Visualization

Problem: Users don't see orchestration happening

Impact: No trust in agentic system, appears as single AI

Missing: Agent activity timeline, tool call logs, reasoning chains

#### 9. No State Persistence UI

Problem: Can't resume interrupted analysis

Impact: Lost work if browser closes, no session continuity

Missing: Thread ID management, checkpoint recovery UI

#### 10. Missing Agent Collaboration Features

Problem: No coordination between specialized agents

Impact: Analysis lacks depth from multiple perspectives

Missing: Security specialist, performance expert, best practices auditor agents

## 2026 Best Practices Research Summary

### Key Findings from Industry Research

#### Agent Orchestration (LangGraph)

LangGraph is the leading production framework https://www.langchain.com/langgraph for agentic workflows in 2026

86% of copilot spending going to agent-based systems https://docs.langchain.com/oss/python/langgraph/workflows-agents

57% of organizations have agents in production https://www.langchain.com/state-of-agent-engineering

89% implement observability https://www.datacamp.com/blog/best-ai-agents - critical for debugging and trust

Key Capabilities: - Graph-based state machines for complex workflows - Checkpointing for durable execution - Tool calling with automatic retries - Human-in-the-loop pause/resume - Streaming for real-time updates

#### Model Context Protocol (MCP)

Open standard introduced by Anthropic https://www.anthropic.com/news/model-context-protocol, donated to Linux Foundation December 2025

Adopted by OpenAI https://blogs.perficient.com/2026/01/08/model-context-protocol-mcp-simplified/ in March 2025 across all products

Standardizes AI-to-tool integration https://modelcontextprotocol.io/

Hundreds of community servers available https://github.com/modelcontextprotocol/servers

Core Primitives: - Tools: Functions AI can call - Resources: Data sources to read - Prompts: Reusable prompt templates

#### Security Analysis Best Practices

Treat AI code as potentially vulnerable https://www.darkreading.com/application-security/coders-adopt-ai-agents-security-pitfalls-lurk-2026

Automated security testing pipelines required https://slashdot.org/software/ai-coding-agents/for-powershell/

AI should suggest secure alternatives automatically https://www.insentragroup.com/us/insights/geek-speak/professional-services/using-ai-to-standardise-scripts/

Integration with PSScriptAnalyzer and other tools

#### Agentic Workflows

Function calling reduces complexity https://neo4j.com/blog/developer/function-calling-agentic-workflows/

Adaptive deliberation https://www.marktechpost.com/2026/01/06/how-to-design-an-agentic-ai-architecture-with-langgraph-and-openai-using-adaptive-deliberation-memory-graphs-and-reflexion-loops/ - agents decide between fast and deep reasoning

Memory graphs https://www.ibm.com/think/tutorials/build-agentic-workflows-langgraph-granite for knowledge persistence

Tool governance https://cobusgreyling.medium.com/agentic-workflows-034d2df458d3 to enforce constraints

## Proposed Architecture

### High-Level System Design

┌─────────────────────────────────────────────────────────────────────────┐
│                           Browser (Frontend)                             │
│  ┌────────────────────────────────────────────────────────────────────┐ │
│  │                    ScriptAnalysisEnhanced.tsx                       │ │
│  │  ┌──────────────┐  ┌──────────────┐  ┌──────────────────────────┐ │ │
│  │  │ Analysis Tab │  │  Tools Tab   │  │   Human Review Tab      │ │ │
│  │  │ - Streaming  │  │ - Execution  │  │ - Feedback Input        │ │ │
│  │  │ - Progress   │  │ - Results    │  │ - Approval Actions      │ │ │
│  │  └──────────────┘  └──────────────┘  └──────────────────────────┘ │ │
│  │                                                                     │ │
│  │  ┌────────────────────────────────────────────────────────────────┐ │ │
│  │  │              Real-time Event Stream (SSE/WebSocket)            │ │ │
│  │  │  - Tool execution started/completed                            │ │ │
│  │  │  - Agent reasoning updates                                     │ │ │
│  │  │  - Security findings as discovered                             │ │ │
│  │  └────────────────────────────────────────────────────────────────┘ │ │
│  └─────────────────────────────────────────────────────────────────────┘ │
└───────────────────────────────────────────┬─────────────────────────────┘
                                            │ HTTP/SSE
┌───────────────────────────────────────────▼─────────────────────────────┐
│                         Backend API (Express)                            │
│  ┌────────────────────────────────────────────────────────────────────┐ │
│  │                 ScriptController (Enhanced)                        │ │
│  │  - /api/scripts/:id/analyze-langgraph (NEW)                       │ │
│  │  - /api/scripts/:id/analysis-stream (NEW)                         │ │
│  │  - /api/scripts/:id/provide-feedback (NEW)                        │ │
│  │  - /api/scripts/:id/resume-analysis (NEW)                         │ │
│  └────────────────────────────────────────────────────────────────────┘ │
└───────────────────────────────────────────┬─────────────────────────────┘
                                            │ HTTP
┌───────────────────────────────────────────▼─────────────────────────────┐
│                    AI Service (FastAPI/Python)                           │
│  ┌────────────────────────────────────────────────────────────────────┐ │
│  │              LangGraph Production Orchestrator                     │ │
│  │  ┌─────────────────────────────────────────────────────────────┐  │ │
│  │  │                    StateGraph Workflow                       │  │ │
│  │  │                                                              │  │ │
│  │  │  START → [analyze] ↔ [tools] ↔ [research] → [synthesis]    │  │ │
│  │  │             ↓                                    ↓           │  │ │
│  │  │        [human_review]  ←──────────────→     [END]          │  │ │
│  │  │                                                              │  │ │
│  │  └─────────────────────────────────────────────────────────────┘  │ │
│  │                                                                    │ │
│  │  Tools:                                                            │ │
│  │  ┌──────────────────────┐  ┌────────────────────────────────┐   │ │
│  │  │ Core Analysis        │  │  Research & External           │   │ │
│  │  │ - Script parsing     │  │  - Internet search (NEW)       │   │ │
│  │  │ - Security scan      │  │  - MS Docs fetching (NEW)      │   │ │
│  │  │ - Quality analysis   │  │  - GitHub vulnerability DB     │   │ │
│  │  │ - Optimizations      │  │  - PowerShell Gallery API      │   │ │
│  │  └──────────────────────┘  └────────────────────────────────┘   │ │
│  │                                                                    │ │
│  │  MCP Integrations:                                                 │ │
│  │  ┌──────────────────────────────────────────────────────────┐    │ │
│  │  │  - Web Search MCP Server (Brave/Google)                  │    │ │
│  │  │  - GitHub MCP Server (vulnerability database)            │    │ │
│  │  │  - Filesystem MCP Server (script analysis)               │    │ │
│  │  │  - Database MCP Server (historical analysis)             │    │ │
│  │  └──────────────────────────────────────────────────────────┘    │ │
│  └────────────────────────────────────────────────────────────────────┘ │
│                                                                          │
│  Checkpointing:                                                          │
│  ┌────────────────────────────────────────────────────────────────────┐ │
│  │  PostgresSaver → stores workflow state for recovery               │ │
│  └────────────────────────────────────────────────────────────────────┘ │
└──────────────────────────────────────────────────────────────────────────┘

## Implementation Plan

### Phase 1: Core Integration (Days 1-2)

Priority: Critical - Foundation for all other features

#### 1.1 Backend API Enhancement

[ ] Create new endpoint /api/scripts/:id/analyze-langgraph

Call AI_SERVICE_URL/langgraph/analyze

Pass script content, thread_id, require_human_review flag

Return workflow_id, status, analysis_results

[ ] Create streaming endpoint /api/scripts/:id/analysis-stream

Use Server-Sent Events (SSE) for real-time updates

Stream tool execution events

Stream agent reasoning steps

[ ] Create feedback endpoint /api/scripts/:id/provide-feedback

Accept thread_id and feedback text

Forward to /langgraph/feedback

Return updated analysis state

Files to Modify: - src/backend/src/controllers/ScriptController.ts - src/backend/src/routes/scripts.ts

#### 1.2 Frontend Service Layer

[ ] Create langgraphService.ts in src/frontend/src/services/

analyzeLangGraph(scriptId, options) - Start analysis

streamAnalysis(scriptId, onEvent) - Subscribe to SSE

provideFeedback(scriptId, threadId, feedback) - Send feedback

getAnalysisStatus(threadId) - Poll status

resumeAnalysis(threadId) - Continue from checkpoint

New File: - src/frontend/src/services/langgraphService.ts

#### 1.3 Update ScriptAnalysis.tsx

[ ] Add LangGraph analysis trigger button

[ ] Show "Analyzing with AI Agents..." state

[ ] Display basic streaming progress

[ ] Maintain backward compatibility with old analysis

Testing: - [ ] Verify frontend can call new endpoint - [ ] Confirm LangGraph workflow executes - [ ] Check analysis results are returned correctly

### Phase 2: Streaming & Real-time Updates (Days 3-4)

Priority: High - Critical for UX

#### 2.1 Enhanced UI Components

##### AnalysisProgressPanel.tsx (NEW)

interface AnalysisProgressPanelProps {
  workflowId: string;
  onComplete: (results) => void;
}
// Features:
// - Real-time progress bar
// - Current stage indicator (analyze, tools, synthesis)
// - Tool execution timeline
// - Agent reasoning display
// - Error messages if failures occur

##### ToolExecutionLog.tsx (NEW)

interface ToolExecutionLogProps {
  tools: ToolExecution[];
  expandable: boolean;
}
// Shows:
// - Tool name (e.g., "security_scan")
// - Start/end time
// - Status (running, completed, failed)
// - Results preview
// - Expand for full JSON output

#### 2.2 Event Stream Integration

[ ] Create useAnalysisStream custom hook

[ ] Handle SSE connection lifecycle

[ ] Parse and categorize events (tool, reasoning, finding, error)

[ ] Update UI state reactively as events arrive

[ ] Auto-reconnect on connection drop

New Files: - src/frontend/src/components/Analysis/AnalysisProgressPanel.tsx - src/frontend/src/components/Analysis/ToolExecutionLog.tsx - src/frontend/src/hooks/useAnalysisStream.ts

#### 2.3 Visual Enhancements

[ ] Add animated progress indicators

[ ] Tool icons (security shield, quality checkmark, optimization lightbulb)

[ ] Color-coded severity indicators

[ ] Loading skeleton for streaming content

Testing: - [ ] Verify events arrive in real-time - [ ] Test UI updates during 30+ second analysis - [ ] Confirm reconnection after network interruption - [ ] Test with multiple concurrent analyses

### Phase 3: Human-in-the-Loop Workflows (Days 5-6)

Priority: High - Differentiating feature

#### 3.1 Review UI Components

##### HumanReviewPanel.tsx (NEW)

interface HumanReviewPanelProps {
  workflowId: string;
  threadId: string;
  analysisResults: AnalysisResults;
  onApprove: (feedback?) => void;
  onReject: (feedback) => void;
  onRequestChanges: (feedback) => void;
}
// Features:
// - Display all findings for review
// - Highlight critical security issues
// - Accept/Reject/Request Changes buttons
// - Feedback textarea for specific guidance
// - Show AI's reasoning for transparency

#### 3.2 Workflow Pause/Resume

[ ] Detect when workflow enters human_review state

[ ] Pause UI with clear "Review Required" indicator

[ ] Save thread_id for session persistence

[ ] Provide feedback and resume workflow

[ ] Show updated results after review

#### 3.3 Review Triggers

[ ] Auto-trigger review for risk_score > 20

[ ] Manual review checkbox before analysis

[ ] Configurable review policies in settings

New Files: - src/frontend/src/components/Analysis/HumanReviewPanel.tsx - src/frontend/src/components/Analysis/ReviewDecisionButtons.tsx

Testing: - [ ] Test auto-pause on high-risk scripts - [ ] Verify feedback is incorporated correctly - [ ] Test workflow resumption after browser refresh - [ ] Confirm state persistence with thread_id

### Phase 4: MCP Integration (Days 7-9)

Priority: Medium-High - Extends capabilities significantly

#### 4.1 Backend MCP Setup

[ ] Install MCP Python SDK: pip install anthropic-mcp

[ ] Configure MCP servers in src/ai/mcp_config.json

[ ] Initialize MCP client in orchestrator

[ ] Create MCP tool wrappers for LangGraph

MCP Servers to Configure: 1. Web Search - Brave or Google search API json { "name": "web-search", "command": "npx", "args": ["-y", "@modelcontextprotocol/server-brave-search"], "env": {"BRAVE_API_KEY": "..."} }

GitHub - Access vulnerability database json { "name": "github", "command": "npx", "args": ["-y", "@modelcontextprotocol/server-github"], "env": {"GITHUB_TOKEN": "..."} }

Filesystem - Safe script reading json { "name": "filesystem", "command": "npx", "args": ["-y", "@modelcontextprotocol/server-filesystem", "/allowed/paths"] }

#### 4.2 New Analysis Tools

##### internet_research_tool (NEW)

@tool
def internet_research(query: str, focus: str) -> str:
    """
    Search the internet for PowerShell security vulnerabilities,
    best practices, and current recommendations.
    Args:
        query: Search query (e.g., "Invoke-Expression security risks 2026")
        focus: Area of focus (security, performance, best_practices)
    Returns:
        JSON with search results, relevant links, and key findings
    """
    # Use MCP web search server
    # Parse and summarize results
    # Return actionable insights

##### fetch_ms_docs_tool (NEW)

@tool
def fetch_powershell_docs(cmdlet: str) -> str:
    """
    Fetch official Microsoft PowerShell documentation for a cmdlet.
    Args:
        cmdlet: PowerShell cmdlet name (e.g., "Get-Process")
    Returns:
        Documentation summary including parameters, examples, and notes
    """
    # Fetch from learn.microsoft.com
    # Parse and extract key information
    # Return structured documentation

##### vulnerability_check_tool (NEW)

@tool
def check_vulnerabilities(script_patterns: List[str]) -> str:
    """
    Check identified patterns against known vulnerability databases.
    Args:
        script_patterns: List of suspicious patterns found in script
    Returns:
        CVE information, severity ratings, and mitigation strategies
    """
    # Query GitHub security advisories via MCP
    # Cross-reference with NVD database
    # Return vulnerability details

#### 4.3 Integration Testing

[ ] Test each MCP server independently

[ ] Verify tool calls work through LangGraph

[ ] Measure performance impact (latency)

[ ] Test rate limiting and error handling

Testing: - [ ] Analyze script that uses Invoke-Expression - Verify web search finds security articles - Confirm vulnerability check flags CVEs - [ ] Test MS Docs fetching for standard cmdlets - [ ] Verify graceful degradation if MCP unavailable

### Phase 5: Advanced Visualization (Days 10-11)

Priority: Medium - Enhances trust and transparency

#### 5.1 Agent Orchestration Timeline

##### AgentActivityTimeline.tsx (NEW)

interface AgentActivityTimelineProps {
  events: AgentEvent[];
  highlightActive: boolean;
}
// Visualizes:
// - Sequential flow of agent actions
// - Parallel tool executions
// - Decision points (routing)
// - Human review interruptions
// - Time elapsed per stage

#### 5.2 Reasoning Chain Display

[ ] Show LLM reasoning for each decision

[ ] Display tool selection rationale

[ ] Highlight key findings as discovered

[ ] Expandable reasoning details

##### ReasoningChainView.tsx (NEW)

// Shows:
// - "Analyzing script structure..."
// - "Detected potential security risk in line 45"
// - "Running security_scan tool to verify..."
// - "Tool result: CRITICAL - Code injection risk"
// - "Generating mitigation recommendations..."

#### 5.3 Interactive State Graph

[ ] Visual representation of StateGraph workflow

[ ] Highlight current node

[ ] Show completed/pending nodes

[ ] Click nodes to see details

New Files: - src/frontend/src/components/Analysis/AgentActivityTimeline.tsx - src/frontend/src/components/Analysis/ReasoningChainView.tsx - src/frontend/src/components/Analysis/WorkflowStateGraph.tsx

Testing: - [ ] Test with complex multi-tool analysis - [ ] Verify timeline updates in real-time - [ ] Test reasoning chain with security findings - [ ] Confirm state graph reflects actual workflow

### Phase 6: Enhanced Analysis Capabilities (Days 12-14)

Priority: Medium - Deepens analysis quality

#### 6.1 Advanced Security Analysis

##### Deep Code Path Analysis

@tool
def analyze_code_paths(script_content: str) -> str:
    """
    Analyze all possible execution paths in the script.
    Identifies:
    - Conditional branches
    - Loop structures
    - Error handling paths
    - Dead code
    - Unreachable statements
    """

##### Dependency Vulnerability Scan

@tool
def scan_dependencies(script_content: str) -> str:
    """
    Extract and analyze script dependencies.
    Checks:
    - Module import statements
    - Version requirements
    - Known vulnerabilities in versions
    - Deprecated modules
    """

#### 6.2 Performance Profiling

@tool
def profile_performance(script_content: str) -> str:
    """
    Estimate performance characteristics.
    Analyzes:
    - Loop complexity (O-notation)
    - Pipeline efficiency
    - Memory allocation patterns
    - Network I/O operations
    - Potential bottlenecks
    """

#### 6.3 Compliance Checking

@tool
def check_compliance(script_content: str, standard: str) -> str:
    """
    Verify compliance with coding standards.
    Supports:
    - PSScriptAnalyzer rules
    - Custom organizational policies
    - Industry best practices
    - Security baseline requirements
    """

Files to Update: - src/ai/agents/langgraph_production.py - Add new tools - src/ai/tools/ (NEW) - Separate tool implementations

Testing: - [ ] Test code path analysis with complex conditionals - [ ] Verify dependency scan detects outdated modules - [ ] Confirm performance profiling identifies inefficiencies - [ ] Test compliance checking against PSScriptAnalyzer

### Phase 7: State Persistence & Recovery (Days 15-16)

Priority: Medium - Improves reliability

#### 7.1 Frontend State Management

[ ] Store thread_id in localStorage

[ ] Save analysis progress in React state

[ ] Persist across browser refreshes

[ ] Clear on successful completion

##### useAnalysisState Hook (NEW)

interface AnalysisState {
  threadId: string | null;
  workflowId: string | null;
  status: 'idle' | 'running' | 'paused' | 'completed' | 'failed';
  currentStage: string;
  results: Partial<AnalysisResults>;
  canResume: boolean;
}
export function useAnalysisState(scriptId: string): {
  state: AnalysisState;
  resume: () => Promise<void>;
  clear: () => void;
}

#### 7.2 Recovery UI

[ ] Show "Resume Analysis" button if interrupted

[ ] Display last known stage

[ ] Warn if checkpoint is stale (>24h)

[ ] Confirm before resuming

##### AnalysisRecoveryBanner.tsx (NEW)

// Shows when thread_id exists but analysis incomplete:
// "You have an interrupted analysis. Resume from [Stage Name]?"
// [Resume] [Start Fresh]

#### 7.3 Backend Checkpoint Management

[ ] Enable PostgreSQL checkpointing in production

[ ] Implement checkpoint expiration (7 days)

[ ] Add checkpoint cleanup background job

New Files: - src/frontend/src/hooks/useAnalysisState.ts - src/frontend/src/components/Analysis/AnalysisRecoveryBanner.tsx

Testing: - [ ] Refresh browser mid-analysis, verify resume works - [ ] Test resume after 1 hour delay - [ ] Verify expired checkpoints are handled gracefully - [ ] Test with PostgreSQL checkpointing enabled

### Phase 8: Multi-Agent Coordination (Days 17-18)

Priority: Low-Medium - Advanced feature

#### 8.1 Specialized Agent Roles

Create dedicated agents for different analysis aspects:

##### Security Specialist Agent

Focus: Vulnerability detection, threat analysis

Tools: Deep security scan, CVE lookup, exploit detection

Prompts: Security-focused system prompts

##### Performance Expert Agent

Focus: Optimization opportunities, efficiency analysis

Tools: Performance profiling, benchmark comparison

Prompts: Performance-tuned analysis

##### Best Practices Auditor Agent

Focus: Code quality, maintainability, standards

Tools: Style checking, documentation analysis

Prompts: Best practices verification

#### 8.2 Agent Coordination Layer

[ ] Route analysis to appropriate specialist agents

[ ] Aggregate results from multiple agents

[ ] Resolve conflicting recommendations

[ ] Synthesize comprehensive report

##### Multi-Agent Orchestrator Enhancement

# Enhance StateGraph with agent routing
def route_to_specialists(state: PowerShellAnalysisState) -> List[str]:
    """Determine which specialist agents to invoke."""
    agents_needed = []
    if has_security_concerns(state):
        agents_needed.append("security_specialist")
    if has_performance_issues(state):
        agents_needed.append("performance_expert")
    if needs_best_practices_review(state):
        agents_needed.append("best_practices_auditor")
    return agents_needed

#### 8.3 Collaboration Visualization

[ ] Show which agents are active

[ ] Display agent-specific findings

[ ] Highlight consensus recommendations

[ ] Flag disagreements for human review

Files to Create: - src/ai/agents/specialists/security_specialist.py - src/ai/agents/specialists/performance_expert.py - src/ai/agents/specialists/best_practices_auditor.py - src/ai/agents/multi_agent_coordinator.py

Testing: - [ ] Test routing logic for different script types - [ ] Verify each specialist agent produces unique insights - [ ] Test aggregation and conflict resolution - [ ] Confirm UI shows multi-agent activity correctly

### Phase 9: Testing & Quality Assurance (Days 19-20)

Priority: Critical - Must validate all changes

#### 9.1 Unit Tests

[ ] Backend API endpoints (ScriptController)

[ ] LangGraph tools (security_scan, quality_analysis, etc.)

[ ] MCP integrations (web search, docs fetching)

[ ] Frontend service layer (langgraphService.ts)

[ ] React components (AnalysisProgressPanel, etc.)

#### 9.2 Integration Tests

[ ] End-to-end analysis workflow

[ ] Streaming event delivery

[ ] Human-in-the-loop pause/resume

[ ] State persistence and recovery

[ ] MCP tool execution

#### 9.3 Performance Tests

[ ] Analysis time for scripts of varying sizes (10, 100, 1000 lines)

[ ] Concurrent analysis handling (5, 10, 20 users)

[ ] Streaming event throughput

[ ] Database checkpoint overhead

[ ] MCP tool latency

#### 9.4 User Acceptance Testing

[ ] Internal team testing with real scripts

[ ] Beta users for feedback

[ ] Security team review of vulnerability detection

[ ] Performance team review of optimization suggestions

Testing Scenarios: 1. Simple Script (10 lines, no issues) - Expected: Fast analysis (<5s), green scores, no recommendations

Complex Script (500 lines, multiple functions)

Expected: Deep analysis (30-60s), multiple tool calls, detailed findings

Malicious Script (Invoke-Expression, downloadstring)

Expected: CRITICAL risk score, human review triggered, clear warnings

Interrupted Analysis

Expected: Resume from checkpoint works, no data loss

### Phase 10: Documentation & Deployment (Days 21-22)

Priority: High - Enable adoption

#### 10.1 User Documentation

[ ] User Guide: How to use enhanced Script Analysis

[ ] Video Tutorial: Walkthrough of new features

[ ] FAQ: Common questions about analysis results

[ ] Troubleshooting: What to do if analysis fails

#### 10.2 Developer Documentation

[ ] Architecture Diagram: Updated with LangGraph integration

[ ] API Documentation: New endpoints and parameters

[ ] MCP Setup Guide: How to configure MCP servers

[ ] Contributing Guide: How to add new tools/agents

#### 10.3 Deployment Checklist

[ ] Environment variables configured

OPENAI_API_KEY for GPT-5.2-codex

BRAVE_API_KEY for web search

GITHUB_TOKEN for vulnerability DB

DATABASE_URL for checkpointing

[ ] Database migrations applied

[ ] Redis cache cleared

[ ] Docker images rebuilt

[ ] Health checks passing

[ ] Monitoring/alerting configured

#### 10.4 Rollout Strategy

Phase 1: Internal Testing (Day 21) - Deploy to staging environment - Team testing with real scripts - Fix critical bugs

Phase 2: Beta Release (Day 22 morning) - Enable for 10% of users - Monitor performance metrics - Collect feedback

Phase 3: Full Release (Day 22 afternoon) - Enable for all users - Announce new features - Monitor for issues

## Success Metrics

### Performance

[ ] Analysis completion time < 60 seconds for 95% of scripts

[ ] Streaming latency < 500ms per event

[ ] Frontend responsiveness maintained during analysis

[ ] No memory leaks during long-running analyses

### Quality

[ ] Security vulnerability detection rate > 95%

[ ] False positive rate < 5%

[ ] User satisfaction score > 4.0/5.0

[ ] Recommendation acceptance rate > 60%

### Reliability

[ ] Analysis success rate > 99%

[ ] Recovery from checkpoint success rate > 95%

[ ] Uptime > 99.5%

[ ] Error rate < 0.5%

### Adoption

[ ] 80% of script uploads trigger analysis within first week

[ ] Human review feature used for 30%+ of critical scripts

[ ] Average analysis per user increases by 50%

## Risk Mitigation

### Technical Risks

#### Risk: LangGraph analysis timeout

Mitigation: Implement 60s timeout, fallback to basic analysis

Monitoring: Track timeout rate, alert if >5%

#### Risk: MCP server unavailability

Mitigation: Graceful degradation, continue without external tools

Monitoring: Health checks every 60s, log failures

#### Risk: Frontend performance degradation

Mitigation: Virtual scrolling for long logs, debounce updates

Monitoring: Measure frame rate, optimize if <30 FPS

#### Risk: Database checkpoint storage growth

Mitigation: 7-day expiration policy, archival to S3

Monitoring: Alert if DB size > 10GB

### User Experience Risks

#### Risk: Analysis too slow, users abandon

Mitigation: Show immediate progress, estimate time remaining

Solution: "Quick scan" option for preliminary results

#### Risk: Too much information, overwhelming

Mitigation: Collapsible sections, progressive disclosure

Solution: "Summary" view by default, "Details" on demand

#### Risk: False positives erode trust

Mitigation: Explain reasoning, allow user feedback

Solution: "Report incorrect finding" button

### Security Risks

#### Risk: API key exposure in frontend

Mitigation: All AI calls go through backend proxy

Validation: Code review, security audit

#### Risk: Malicious scripts exploit analysis

Mitigation: Sandboxed execution, input validation

Validation: Penetration testing

## Resource Requirements

### Team

Frontend Developer (Full-time, Days 1-20): React/TypeScript, SSE

Backend Developer (Full-time, Days 1-20): Node.js/Express, API design

AI/ML Engineer (Full-time, Days 1-20): LangGraph, OpenAI API, MCP

QA Engineer (Full-time, Days 15-22): Testing, automation

DevOps Engineer (Part-time, Days 20-22): Deployment, monitoring

### Infrastructure

Compute: Increase AI service CPU by 2x (for concurrent analyses)

Database: Add 50GB storage for checkpoints

API Costs: Estimate $500/month additional for GPT-5.2-codex + web search

### External Services

Brave Search API: $5/month (free tier may suffice initially)

GitHub API: Free for personal/organization use

OpenAI API: Pay-as-you-go (GPT-5.2-codex pricing TBD)

## Next Steps - Immediate Actions

### Today (January 9, 2026)

Review this plan with team for approval

Set up project tracking (GitHub Project, Jira, etc.)

Assign Phase 1 tasks to team members

Configure development environment (API keys, MCP servers)

Create feature branch feature/enhanced-script-analysis

### Tomorrow (January 10, 2026)

Start Phase 1 - Core integration

Create backend API endpoints

Build frontend service layer

Test basic LangGraph connectivity

### End of Week 1

Complete Phases 1-3

Demo streaming analysis and human-in-the-loop

Gather team feedback, adjust plan if needed

## Research Sources

### Agent Orchestration & LangGraph

LangGraph Documentation https://www.langchain.com/langgraph

State of Agent Engineering 2026 https://www.langchain.com/state-of-agent-engineering

Workflows and Agents Guide https://docs.langchain.com/oss/python/langgraph/workflows-agents

Top AI Agents in 2026 https://www.datacamp.com/blog/best-ai-agents

Agent Orchestration Frameworks Comparison https://iterathon.tech/blog/ai-agent-orchestration-frameworks-2026

Multi-Agent AI Frameworks https://www.multimodal.dev/post/best-multi-agent-ai-frameworks

AI Agent Frameworks Guide https://www.analyticsvidhya.com/blog/2024/07/ai-agent-frameworks/

Building Agentic Workflows with LangGraph https://www.ibm.com/think/tutorials/build-agentic-workflows-langgraph-granite

Agentic AI Architecture Design https://www.marktechpost.com/2026/01/06/how-to-design-an-agentic-ai-architecture-with-langgraph-and-openai-using-adaptive-deliberation-memory-graphs-and-reflexion-loops/

Building Effective Agentic Systems https://towardsdatascience.com/how-to-build-effective-agentic-systems-with-langgraph/

### Model Context Protocol (MCP)

Introducing Model Context Protocol https://www.anthropic.com/news/model-context-protocol

MCP Simplified Guide https://blogs.perficient.com/2026/01/08/model-context-protocol-mcp-simplified/

Introduction to Model Context Protocol https://anthropic.skilljar.com/introduction-to-model-context-protocol

What is MCP and How It Works https://www.descope.com/learn/post/mcp

How to Use MCP with Claude https://www.codecademy.com/article/how-to-use-model-context-protocol-mcp-with-claude-step-by-step-guide-with-examples

MCP Servers Repository https://github.com/modelcontextprotocol/servers

Model Context Protocol Official Site https://modelcontextprotocol.io/

### PowerShell Security & Best Practices

AI Coding Agents for PowerShell https://slashdot.org/software/ai-coding-agents/for-powershell/

AI for PowerShell Script Standardization https://www.insentragroup.com/us/insights/geek-speak/professional-services/using-ai-to-standardise-scripts/

PowerShell AIShell https://github.com/PowerShell/AIShell

AI Security Pitfalls in 2026 https://www.darkreading.com/application-security/coders-adopt-ai-agents-security-pitfalls-lurk-2026

PowerShell Script Execution Policies https://www.oreateai.com/blog/comprehensive-analysis-and-configuration-guide-for-powershell-script-execution-policies/500b21117e4c78384b98018e759c2893

### Function Calling & Agentic Workflows

Function Calling in Agentic Workflows https://neo4j.com/blog/developer/function-calling-agentic-workflows/

Building Agentic AI with LangChain https://www.codecademy.com/article/agentic-ai-with-langchain-langgraph

Agentic Workflows Overview https://cobusgreyling.medium.com/agentic-workflows-034d2df458d3

Top Agentic AI Tools for 2026 https://adspyder.io/blog/top-7-agentic-ai-tools/

## Appendix

### A. Technology Stack

Frontend - React 18+ with TypeScript - TanStack Query v5 for data fetching - Server-Sent Events (SSE) for streaming - Tailwind CSS for styling

Backend - Node.js with Express/TypeScript - Sequelize ORM for PostgreSQL - Redis for caching - SSE middleware for event streaming

AI Service - Python 3.10+ with FastAPI - LangGraph 1.0.5 for orchestration - LangChain for tool integration - OpenAI API (GPT-5.2-codex) - Anthropic MCP SDK

Infrastructure - Docker Compose for local development - PostgreSQL 15 with pgvector - Redis 7.0 - Nginx (production proxy)

### B. Key Files Reference

Backend - src/backend/src/controllers/ScriptController.ts - API endpoints - src/backend/src/routes/scripts.ts - Route definitions - src/backend/src/middleware/sse.ts (NEW) - SSE support

Frontend - src/frontend/src/pages/ScriptAnalysis.tsx - Main analysis UI - src/frontend/src/services/langgraphService.ts (NEW) - API client - src/frontend/src/hooks/useAnalysisStream.ts (NEW) - Streaming hook - src/frontend/src/components/Analysis/ (NEW) - Analysis components

AI Service - src/ai/agents/langgraph_production.py - LangGraph orchestrator - src/ai/langgraph_endpoints.py - FastAPI endpoints - src/ai/mcp_config.json (NEW) - MCP server configuration - src/ai/tools/ (NEW) - Custom tool implementations

### C. Environment Variables

# Backend
AI_SERVICE_URL=http://ai-service:8000
DATABASE_URL=postgresql://user:pass@postgres:5432/psscript
REDIS_URL=redis://redis:6379
# AI Service
OPENAI_API_KEY=sk-proj-...
DEFAULT_MODEL=gpt-5.2-codex
USE_POSTGRES_CHECKPOINTING=true
# MCP Integrations (NEW)
BRAVE_API_KEY=...
GITHUB_TOKEN=...
ENABLE_WEB_SEARCH=true
ENABLE_VULNERABILITY_CHECK=true

### D. Rollback Plan

If critical issues arise post-deployment:

Immediate Rollback (< 5 minutes)

Revert frontend to previous version via Git

Disable /langgraph/analyze endpoint via feature flag

Fall back to legacy /chat endpoint

Data Preservation

Keep PostgreSQL checkpoints for 7 days

Export analysis results before rollback

Preserve thread_id mappings

Communication

Notify users via in-app banner

Post incident report within 24 hours

Provide timeline for re-enabling feature

## Conclusion

This comprehensive plan transforms Script Analysis from a basic chatbot into a production-grade, multi-agent, agentic AI system that leverages the latest 2026 technologies:

✅ LangGraph 1.0 for robust orchestration

✅ Model Context Protocol for external tool access

✅ Human-in-the-loop for collaborative analysis

✅ Real-time streaming for transparency

✅ State persistence for reliability

✅ Internet research for up-to-date findings

✅ Multi-agent coordination for depth

Estimated Timeline: 22 days (4.4 weeks) Team Size: 4-5 engineers Risk Level: Medium (well-researched, proven technologies) Impact: High (significant UX improvement, competitive differentiation)

Status: ✅ Ready for team review and approval

Document prepared by: Claude (model note refreshed April 26, 2026: current Sonnet is claude-sonnet-4-6) Date: January 9, 2026 Version: 1.0 Next Review: After Phase 3 completion (Day 6)

Generated 2026-04-29 14:08 UTC