docs-archive-superseded-reports-2026-04-28-LANGGRAPH-MIGRATION-PLAN :root { color-scheme: light; } body { font-family: "Segoe UI", "Helvetica Neue", Arial, sans-serif; margin: 0; padding: 0; background: #f4f7fb; color: #0f172a; } .markdown-body { max-width: 980px; margin: 0 auto; padding: 36px 42px 64px; line-height: 1.65; background: #ffffff; box-shadow: 0 24px 70px rgba(15, 23, 42, 0.08); } .markdown-body h1 { font-size: 34px; line-height: 1.12; margin-bottom: 12px; color: #07111f; border-bottom: 3px solid #0ea5e9; padding-bottom: 12px; page-break-before: always; page-break-after: avoid; break-before: page; break-after: avoid; } .markdown-body h1:first-of-type { page-break-before: avoid; break-before: avoid; } .markdown-body h2 { font-size: 23px; line-height: 1.2; margin-top: 34px; color: #102a43; border-bottom: 1px solid #d7e2ee; padding-bottom: 8px; page-break-after: avoid; break-after: avoid; } .markdown-body h3 { font-size: 18px; margin-top: 20px; color: #1e3a5f; page-break-after: avoid; break-after: avoid; } .markdown-body h4, .markdown-body h5, .markdown-body h6 { page-break-after: avoid; break-after: avoid; } .markdown-body table { width: 100%; border-collapse: collapse; margin: 18px 0 24px; font-size: 13px; page-break-inside: avoid; break-inside: avoid; box-shadow: 0 1px 0 #e2e8f0; } .markdown-body th, .markdown-body td { border: 1px solid #e2e8f0; padding: 9px 11px; text-align: left; vertical-align: top; } .markdown-body th { background: #eef6ff; color: #0f3157; font-weight: 700; } .markdown-body tr:nth-child(even) td { background: #fbfdff; } .markdown-body tr { page-break-inside: avoid; break-inside: avoid; } .markdown-body code { background: #f1f5f9; padding: 2px 4px; border-radius: 4px; font-family: "SFMono-Regular", Menlo, Consolas, monospace; font-size: 0.92em; } .markdown-body pre { background: #111827; color: #e5eef8; padding: 16px; border-radius: 10px; overflow-x: auto; border: 1px solid #243244; page-break-inside: avoid; break-inside: avoid; } .markdown-body pre code { background: transparent; color: inherit; } .markdown-body blockquote { border-left: 5px solid #0ea5e9; margin: 18px 0; padding: 12px 18px; background: #eff8ff; color: #18324f; border-radius: 0 10px 10px 0; } .markdown-body img { max-width: 100%; height: auto; display: block; margin: 16px 0; border-radius: 10px; box-shadow: 0 8px 20px rgba(15, 23, 42, 0.12); page-break-inside: avoid; break-inside: avoid; } .markdown-body figure { page-break-inside: avoid; break-inside: avoid; margin: 16px 0; } .markdown-body a { color: #2563eb; text-decoration: none; } .markdown-body a:hover { text-decoration: underline; } .cover { min-height: 760px; display: flex; flex-direction: column; justify-content: flex-end; padding: 72px 60px 64px; background: linear-gradient(135deg, rgba(9, 30, 66, 0.96) 0%, rgba(12, 74, 110, 0.94) 54%, rgba(20, 83, 45, 0.9) 100%), radial-gradient(circle at 18% 18%, rgba(14, 165, 233, 0.25), transparent 36%); color: #f8fafc; border-radius: 0; margin: -36px -42px 40px; position: relative; overflow: hidden; } .cover::before { content: "PSScript"; position: absolute; top: 46px; left: 60px; font-size: 12px; font-weight: 800; letter-spacing: 0.24em; text-transform: uppercase; color: rgba(226, 246, 255, 0.82); } .cover::after { content: ""; position: absolute; right: -120px; top: -120px; width: 360px; height: 360px; border: 1px solid rgba(255, 255, 255, 0.18); transform: rotate(28deg); } .markdown-body .cover-title { font-size: 48px; line-height: 1.04; font-weight: 800; color: #f8fafc; border-bottom: 3px solid #38bdf8; margin: 0 0 16px; max-width: 720px; } .cover-subtitle { font-size: 20px; line-height: 1.42; color: #dbeafe; margin: 0 0 22px; max-width: 720px; } .cover-meta { display: inline-block; width: fit-content; font-size: 13px; color: #e0f2fe; background: rgba(255, 255, 255, 0.12); border: 1px solid rgba(255, 255, 255, 0.18); border-radius: 999px; padding: 7px 13px; } .page-break { page-break-after: always; break-after: page; } .footer { margin-top: 40px; font-size: 12px; color: #64748b; border-top: 1px solid #e2e8f0; padding-top: 14px; } /* Print and PDF-specific styles */ @page { size: A4; margin: 18mm 16mm 20mm; } @media print { body { background: #ffffff; } .markdown-body { max-width: none; margin: 0; padding: 0; box-shadow: none; } .cover { margin: 0 0 28px; } .markdown-body { orphans: 3; widows: 3; } .markdown-body p { orphans: 3; widows: 3; } .markdown-body li { page-break-inside: avoid; break-inside: avoid; } .markdown-body ul, .markdown-body ol { page-break-before: avoid; break-before: avoid; } .markdown-body blockquote { page-break-inside: avoid; break-inside: avoid; } /* Keep section content together */ .markdown-body h2 + *, .markdown-body h3 + * { page-break-before: avoid; break-before: avoid; } } LangGraph 1.0 Migration Plan

## Executive Summary

This document outlines the migration strategy from the current 17-agent multi-agent system to a single, production-grade LangGraph 1.0 orchestrator. The migration consolidates complex agent coordination into a simpler, more maintainable architecture while improving reliability, observability, and performance.

## Current Architecture Analysis

### Existing Agent Implementations (17 Total)

Located in /src/ai/agents/:

agent_coordinator.py - Orchestrates the multi-agent system

agent_factory.py - Factory pattern for creating agents

autogpt_agent.py - AutoGPT-style autonomous agent

enhanced_memory.py - Memory management system

hybrid_agent.py - Hybrid agent combining multiple approaches

langchain_agent.py - LangChain-based agent

langgraph_agent.py - Legacy LangGraph implementation (pre-1.0)

multi_agent_system.py - Multi-agent coordination system

openai_assistant_agent.py - OpenAI Assistant API integration

py_g_agent.py - PyG-based agent

state_visualization.py - State tracking and visualization

task_planning.py - Task planning and decomposition

tool_integration.py - Tool registry and integration

voice_agent.py - Voice interaction agent

base_agent.py - Base agent class (implicit)

init.py - Agent module initialization

Agent helpers and utilities

### Current System Issues

Complexity: 17 different agent implementations create maintenance burden

State Management: Inconsistent state handling across agents

Error Recovery: Limited fault tolerance and recovery mechanisms

Observability: Difficult to track execution across multiple agents

Scalability: Coordination overhead increases with agent count

Testing: Complex integration testing requirements

Deployment: Multiple components to deploy and monitor

## LangGraph 1.0 Solution

### New Architecture

Single Orchestrator: langgraph_production.py - Consolidates all agent functionality into one unified workflow - Uses LangGraph 1.0 StateGraph for explicit state management - Implements production-grade checkpointing for durability - Provides human-in-the-loop capabilities - Supports streaming for real-time updates

### Key Features

StateGraph Workflow

Clear node definitions for each processing stage

Explicit edge routing with conditional logic

Type-safe state management with TypedDict

Durable Execution

MemorySaver for development/testing

PostgresSaver for production persistence

Automatic state recovery after failures

Tool Integration

analyze_powershell_script - Script analysis

security_scan - Security vulnerability detection

quality_analysis - Code quality evaluation

generate_optimizations - Optimization recommendations

Production Features

Comprehensive error handling

Structured logging and observability

Performance monitoring

Resource management

### Workflow Stages

START
  ↓
[analyze] ← Human feedback loop
  ↓
  ├→ [tools] (if tool calls needed)
  ├→ [human_review] (if review required)
  ├→ [synthesis] (if ready for final response)
  ↓
END

## Migration Strategy

### Phase 1: Parallel Operation (Weeks 1-2)

Goal: Deploy LangGraph orchestrator alongside existing system

Tasks: 1. ✅ Update requirements.txt with LangGraph 1.0 dependencies 2. ✅ Implement langgraph_production.py orchestrator 3. ✅ Create langgraph_endpoints.py API endpoints 4. ✅ Integrate endpoints into main.py 5. Deploy to staging environment 6. Run parallel testing with both systems

Success Criteria: - LangGraph orchestrator handles 100% of test cases - Response times < 5 seconds for typical scripts - Zero data loss with checkpointing - All API endpoints functional

### Phase 2: Traffic Migration (Weeks 3-4)

Goal: Gradually shift traffic to LangGraph orchestrator

Tasks: 1. Implement feature flag for LangGraph routing 2. Start with 10% traffic to LangGraph 3. Monitor metrics and error rates 4. Gradually increase to 50%, then 100% 5. Keep legacy system as fallback

Monitoring: - Response time comparison - Error rate tracking - Resource utilization - User feedback

Rollback Plan: - Feature flag can instantly revert to legacy system - All checkpointed states preserved - No data migration needed

### Phase 3: Legacy System Deprecation (Weeks 5-6)

Goal: Remove legacy agent implementations

Tasks: 1. Archive legacy agent code 2. Update documentation 3. Remove unused dependencies 4. Clean up database schemas 5. Optimize production configuration

Files to Archive/Remove:

agents/
  ├── agent_coordinator.py → Archive
  ├── agent_factory.py → Archive
  ├── autogpt_agent.py → Remove
  ├── hybrid_agent.py → Remove
  ├── langgraph_agent.py → Remove (legacy version)
  ├── multi_agent_system.py → Archive
  ├── openai_assistant_agent.py → Remove
  ├── py_g_agent.py → Remove
  ├── enhanced_memory.py → Migrate useful parts
  ├── task_planning.py → Migrate useful parts
  ├── tool_integration.py → Migrate to LangGraph tools
  └── state_visualization.py → Optional: integrate with LangGraph

Files to Keep:

agents/
  ├── langgraph_production.py ← Primary orchestrator
  ├── voice_agent.py ← Keep for voice features
  └── __init__.py ← Update for new structure

### Phase 4: Optimization (Weeks 7-8)

Goal: Optimize LangGraph orchestrator for production

Tasks: 1. Implement PostgreSQL checkpointing for production 2. Add caching for common analysis patterns 3. Optimize tool execution parallelization 4. Fine-tune LLM prompts based on metrics 5. Implement advanced monitoring and alerts

## API Migration Guide

### Old API Pattern (Legacy Agents)

# Using agent coordinator
POST /chat
{
  "messages": [...],
  "agent_type": "coordinator"
}

### New API Pattern (LangGraph)

# Using LangGraph orchestrator
POST /langgraph/analyze
{
  "script_content": "...",
  "thread_id": "optional",
  "require_human_review": false
}

### Backward Compatibility

The legacy /analyze endpoint will be updated to route through LangGraph:

@app.post("/analyze")
async def analyze_script(request: ScriptContent):
    # Route through LangGraph orchestrator
    from agents.langgraph_production import LangGraphProductionOrchestrator
    orchestrator = LangGraphProductionOrchestrator()
    result = await orchestrator.analyze_script(request.content)
    # Transform to legacy response format
    return transform_to_legacy_format(result)

## Benefits of Migration

### Technical Benefits

Simplified Architecture

1 orchestrator vs 17 agents

Single state management pattern

Unified error handling

Improved Reliability

Production-grade checkpointing

Automatic state recovery

Better error handling

Better Observability

Clear workflow stages

Structured logging

LangSmith integration ready

Easier Maintenance

Single codebase to maintain

Consistent patterns

Better testing

### Business Benefits

Reduced Costs

Less infrastructure complexity

Lower maintenance overhead

Faster development cycles

Improved Performance

Optimized execution paths

Better resource utilization

Reduced latency

Better User Experience

Consistent responses

Streaming support

Human-in-the-loop when needed

## Risk Assessment

### High Risk Items

State Migration: Existing agent states need mapping

Mitigation: Run parallel systems during transition

API Compatibility: Breaking changes to client code

Mitigation: Maintain backward-compatible endpoints

Performance Regression: New system might be slower initially

Mitigation: Extensive performance testing

### Medium Risk Items

Learning Curve: Team needs to learn LangGraph patterns

Mitigation: Training sessions and documentation

Tool Migration: Existing tools need adaptation

Mitigation: Wrapper functions for legacy tools

### Low Risk Items

Database Schema: No schema changes required

Deployment: Uses existing infrastructure

Monitoring: Compatible with existing tools

## Testing Strategy

### Unit Testing

# Test individual nodes
async def test_analyze_node():
    state = create_test_state()
    result = await analyze_node(state, config)
    assert result["current_stage"] == "analysis"
# Test tools
def test_security_scan():
    result = security_scan("Get-Process")
    assert "risk_level" in json.loads(result)

### Integration Testing

# Test complete workflow
async def test_full_workflow():
    orchestrator = LangGraphProductionOrchestrator()
    result = await orchestrator.analyze_script(test_script)
    assert result["status"] == "completed"
    assert result["final_response"] is not None

### Performance Testing

Benchmark response times: Target < 5s for typical scripts

Load testing: Handle 100 concurrent analyses

Memory usage: Monitor state size growth

Database impact: Query performance with checkpointing

### Regression Testing

Run existing test suite against new orchestrator

Compare outputs with legacy system

Verify all security checks still work

Ensure quality metrics match

## Deployment Plan

### Development Environment

# Install dependencies
cd src/ai
pip install -r requirements.txt
# Test orchestrator
python -m agents.langgraph_production
# Run API tests
pytest tests/test_langgraph_endpoints.py

### Staging Environment

# Deploy with feature flag
ENABLE_LANGGRAPH=true
LANGGRAPH_TRAFFIC_PERCENTAGE=10
# Monitor metrics
docker-compose logs -f ai-service

### Production Environment

# Enable PostgreSQL checkpointing
DATABASE_URL=postgresql://user:pass@host/db
USE_POSTGRES_CHECKPOINTING=true
# Gradual rollout
LANGGRAPH_TRAFFIC_PERCENTAGE=100
# Monitor
# - Response times
# - Error rates
# - Resource usage

## Rollback Procedure

If issues occur during migration:

Immediate Rollback (< 5 minutes) bash # Disable LangGraph routing ENABLE_LANGGRAPH=false # Restart services docker-compose restart ai-service

Investigate Issues

Check logs: docker-compose logs ai-service

Review checkpointed states

Analyze error patterns

Fix and Redeploy

Apply fixes to langgraph_production.py

Test in staging

Gradual re-rollout

## Success Metrics

### Week 1-2 Metrics

[ ] LangGraph endpoints deployed

[ ] 100% test coverage for new code

[ ] Documentation complete

[ ] Team training completed

### Week 3-4 Metrics

[ ] 50% traffic on LangGraph

[ ] Error rate < 1%

[ ] Response time < 5s p95

[ ] Zero data loss events

### Week 5-6 Metrics

[ ] 100% traffic on LangGraph

[ ] Legacy code removed

[ ] Documentation updated

[ ] Monitoring dashboards updated

### Week 7-8 Metrics

[ ] PostgreSQL checkpointing enabled

[ ] Performance optimizations deployed

[ ] Advanced monitoring active

[ ] Team comfortable with new system

## Training and Documentation

### Team Training

LangGraph Fundamentals (2 hours)

StateGraph concepts

Node and edge definitions

Checkpointing basics

Code Walkthrough (2 hours)

Production orchestrator architecture

Tool implementation

API endpoints

Operational Training (1 hour)

Monitoring and alerts

Troubleshooting guide

Rollback procedures

### Documentation Updates

API Documentation

Update OpenAPI specs

Add LangGraph endpoint examples

Migration guide for API consumers

Architecture Documentation

System architecture diagrams

Workflow state machines

Deployment architecture

Runbooks

Deployment procedures

Troubleshooting guide

Performance tuning

## Timeline Summary

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Phase 1: Parallel Operation | Weeks 1-2 | LangGraph deployed, testing complete |
| Phase 2: Traffic Migration | Weeks 3-4 | 100% traffic migrated |
| Phase 3: Legacy Deprecation | Weeks 5-6 | Legacy code removed |
| Phase 4: Optimization | Weeks 7-8 | Production-optimized |

Total Duration: 8 weeks

## Post-Migration

### Maintenance

Weekly: Review error logs and performance metrics

Monthly: Update prompts based on feedback

Quarterly: Review and optimize tool implementations

### Future Enhancements

LangSmith Integration: Deep observability and debugging

Custom Checkpointing: Domain-specific state management

Advanced Routing: Dynamic tool selection

Multi-Modal Analysis: Support for scripts with dependencies

Collaborative Analysis: Multi-user workflows

## Conclusion

The migration from 17 specialized agents to a single LangGraph 1.0 orchestrator represents a significant architectural improvement. By leveraging LangGraph's production-ready features (StateGraph, checkpointing, human-in-the-loop), we can:

Reduce system complexity by 94% (1 vs 17 components)

Improve reliability with durable execution

Enhance observability with clear workflow stages

Simplify maintenance and future development

Provide better user experience with streaming and recovery

The 8-week migration plan balances risk mitigation with rapid delivery, using parallel operation and gradual rollout to ensure zero downtime and smooth transition.

Document Version: 1.0 Last Updated: 2026-01-07 Owner: AI Platform Team Status: Ready for Implementation

Generated 2026-04-29 14:08 UTC