docs-superpowers-plans-2026-04-04-fix-upload-db-bugs :root { color-scheme: light; } body { font-family: "Segoe UI", "Helvetica Neue", Arial, sans-serif; margin: 0; padding: 0; background: #f4f7fb; color: #0f172a; } .markdown-body { max-width: 980px; margin: 0 auto; padding: 36px 42px 64px; line-height: 1.65; background: #ffffff; box-shadow: 0 24px 70px rgba(15, 23, 42, 0.08); } .markdown-body h1 { font-size: 34px; line-height: 1.12; margin-bottom: 12px; color: #07111f; border-bottom: 3px solid #0ea5e9; padding-bottom: 12px; page-break-before: always; page-break-after: avoid; break-before: page; break-after: avoid; } .markdown-body h1:first-of-type { page-break-before: avoid; break-before: avoid; } .markdown-body h2 { font-size: 23px; line-height: 1.2; margin-top: 34px; color: #102a43; border-bottom: 1px solid #d7e2ee; padding-bottom: 8px; page-break-after: avoid; break-after: avoid; } .markdown-body h3 { font-size: 18px; margin-top: 20px; color: #1e3a5f; page-break-after: avoid; break-after: avoid; } .markdown-body h4, .markdown-body h5, .markdown-body h6 { page-break-after: avoid; break-after: avoid; } .markdown-body table { width: 100%; border-collapse: collapse; margin: 18px 0 24px; font-size: 13px; page-break-inside: avoid; break-inside: avoid; box-shadow: 0 1px 0 #e2e8f0; } .markdown-body th, .markdown-body td { border: 1px solid #e2e8f0; padding: 9px 11px; text-align: left; vertical-align: top; } .markdown-body th { background: #eef6ff; color: #0f3157; font-weight: 700; } .markdown-body tr:nth-child(even) td { background: #fbfdff; } .markdown-body tr { page-break-inside: avoid; break-inside: avoid; } .markdown-body code { background: #f1f5f9; padding: 2px 4px; border-radius: 4px; font-family: "SFMono-Regular", Menlo, Consolas, monospace; font-size: 0.92em; } .markdown-body pre { background: #111827; color: #e5eef8; padding: 16px; border-radius: 10px; overflow-x: auto; border: 1px solid #243244; page-break-inside: avoid; break-inside: avoid; } .markdown-body pre code { background: transparent; color: inherit; } .markdown-body blockquote { border-left: 5px solid #0ea5e9; margin: 18px 0; padding: 12px 18px; background: #eff8ff; color: #18324f; border-radius: 0 10px 10px 0; } .markdown-body img { max-width: 100%; height: auto; display: block; margin: 16px 0; border-radius: 10px; box-shadow: 0 8px 20px rgba(15, 23, 42, 0.12); page-break-inside: avoid; break-inside: avoid; } .markdown-body figure { page-break-inside: avoid; break-inside: avoid; margin: 16px 0; } .markdown-body a { color: #2563eb; text-decoration: none; } .markdown-body a:hover { text-decoration: underline; } .cover { min-height: 760px; display: flex; flex-direction: column; justify-content: flex-end; padding: 72px 60px 64px; background: linear-gradient(135deg, rgba(9, 30, 66, 0.96) 0%, rgba(12, 74, 110, 0.94) 54%, rgba(20, 83, 45, 0.9) 100%), radial-gradient(circle at 18% 18%, rgba(14, 165, 233, 0.25), transparent 36%); color: #f8fafc; border-radius: 0; margin: -36px -42px 40px; position: relative; overflow: hidden; } .cover::before { content: "PSScript"; position: absolute; top: 46px; left: 60px; font-size: 12px; font-weight: 800; letter-spacing: 0.24em; text-transform: uppercase; color: rgba(226, 246, 255, 0.82); } .cover::after { content: ""; position: absolute; right: -120px; top: -120px; width: 360px; height: 360px; border: 1px solid rgba(255, 255, 255, 0.18); transform: rotate(28deg); } .markdown-body .cover-title { font-size: 48px; line-height: 1.04; font-weight: 800; color: #f8fafc; border-bottom: 3px solid #38bdf8; margin: 0 0 16px; max-width: 720px; } .cover-subtitle { font-size: 20px; line-height: 1.42; color: #dbeafe; margin: 0 0 22px; max-width: 720px; } .cover-meta { display: inline-block; width: fit-content; font-size: 13px; color: #e0f2fe; background: rgba(255, 255, 255, 0.12); border: 1px solid rgba(255, 255, 255, 0.18); border-radius: 999px; padding: 7px 13px; } .page-break { page-break-after: always; break-after: page; } .footer { margin-top: 40px; font-size: 12px; color: #64748b; border-top: 1px solid #e2e8f0; padding-top: 14px; } /* Print and PDF-specific styles */ @page { size: A4; margin: 18mm 16mm 20mm; } @media print { body { background: #ffffff; } .markdown-body { max-width: none; margin: 0; padding: 0; box-shadow: none; } .cover { margin: 0 0 28px; } .markdown-body { orphans: 3; widows: 3; } .markdown-body p { orphans: 3; widows: 3; } .markdown-body li { page-break-inside: avoid; break-inside: avoid; } .markdown-body ul, .markdown-body ol { page-break-before: avoid; break-before: avoid; } .markdown-body blockquote { page-break-inside: avoid; break-inside: avoid; } /* Keep section content together */ .markdown-body h2 + *, .markdown-body h3 + * { page-break-before: avoid; break-before: avoid; } } Fix Backend API Database Issues in Script Upload Pipeline

For agentic workers: REQUIRED SUB-SKILL: Use superpowers:subagent-driven-development (recommended) or superpowers:executing-plans to implement this plan task-by-task. Steps use checkbox (- [ ]) syntax for tracking.

Goal: Fix all database-related bugs in the script upload pipeline that cause silent failures, data loss, and broken status tracking.

Architecture: Six verified bugs across AsyncUploadController, Script model, ScriptVersion model, and fileIntegrity utility. Fixes target model definitions, controller logic, and a new DB migration for hash uniqueness. Each task is independent and produces a working, testable change.

Migration ordering: Task 5 (MD5→SHA-256 rehash) must run before Task 4 (UNIQUE constraint). If duplicate MD5 hashes exist in the database, adding the UNIQUE constraint will fail. Task 5 recomputes all hashes as SHA-256, eliminating duplicates caused by MD5 collisions, so the constraint can be safely added afterward.

Deployment sequence (no-skew): To prevent a window where old nodes write MD5 hashes while new nodes write SHA-256 (which would bypass deduplication), deploy in this order: 1. Deploy code changes (Tasks 1-3, 5 code, 6) to all instances — the new code writes SHA-256 but still reads both MD5 and SHA-256 via the deprecated aliases 2. Run Task 5 migration (rehash existing MD5→SHA-256) — now all hashes in DB are SHA-256 3. Run Task 4 migration (audit duplicates, reassign dependents, add UNIQUE constraint) 4. Verify: SELECT COUNT(*) FROM scripts WHERE length(file_hash) = 32; should return 0

In a single-instance deployment (Docker Compose), steps 1-3 can be done in sequence during a single maintenance window. For multi-instance deployments, step 1 must complete on all instances before step 2.

Tech Stack: TypeScript, Sequelize 6, PostgreSQL 15, Express

## File Structure

| Action | File | Responsibility |
| --- | --- | --- |
| Modify | src/backend/src/models/Script.ts | Add hasMany(ScriptVersion) association, mark file_hash index unique |
| Modify | src/backend/src/controllers/AsyncUploadController.ts | Fix Script.create (missing content, ghost uploadId), fix changes → changelog, fix getUploadStatus query |
| Modify | src/backend/src/controllers/script/export.ts | Move hash check inside transaction |
| Modify | src/backend/src/utils/fileIntegrity.ts | Upgrade MD5 → SHA-256 |
| Create | src/db/migrations/upgrade_file_hash_sha256.sql | Rehash MD5→SHA-256 (run first) |
| Create | src/db/migrations/add_unique_file_hash.sql | Add UNIQUE constraint on file_hash (run after rehash) |
| Create | src/backend/src/models/__tests__/Script.associations.test.ts | Association tests |
| Create | src/backend/src/controllers/__tests__/AsyncUploadController.test.ts | Unit tests for upload pipeline fixes |

Task 1: Add Missing

### hasMany(ScriptVersion) Association to Script Model

Files: - Modify: src/backend/src/models/Script.ts:100-110 (associate method)

The AsyncUploadController.getUploadStatus (line 194) does include: [{ model: ScriptVersion, as: 'versions' }] but Script has no hasMany(ScriptVersion) association. This causes a Sequelize eager-loading error.

[ ] Step 1: Write the failing test

Create file src/backend/src/models/__tests__/Script.associations.test.ts:

import Script from '../Script';
import ScriptVersion from '../ScriptVersion';
import { sequelize } from '../../database/connection';
// Initialize models (mimics src/models/index.ts)
Script.initialize(sequelize);
ScriptVersion.initialize(sequelize);
Script.associate();
ScriptVersion.associate();
describe('Script model associations', () => {
  it('should have a hasMany association with ScriptVersion as "versions"', () => {
    const associations = Script.associations;
    expect(associations).toHaveProperty('versions');
    expect(associations.versions.associationType).toBe('HasMany');
  });
});

[ ] Step 2: Run test to verify it fails

Run: cd src/backend && npx jest src/models/__tests__/Script.associations.test.ts --no-cache 2>&1 | head -30

Expected: FAIL — associations.versions is undefined

[ ] Step 3: Add the hasMany association

In src/backend/src/models/Script.ts, inside the associate() method, after the existing Script.belongsToMany(Tag, ...) line, add:

Script.hasMany(ScriptVersion, { foreignKey: 'scriptId', as: 'versions' });

The full associate method becomes:

static associate() {
    Script.belongsTo(User, { foreignKey: 'userId', as: 'user' });
    Script.belongsTo(Category, { foreignKey: 'categoryId', as: 'category' });
    Script.hasOne(ScriptAnalysis, { foreignKey: 'scriptId', as: 'analysis' });
    Script.belongsToMany(Tag, { 
      through: 'script_tags',
      foreignKey: 'script_id',
      otherKey: 'tag_id',
      as: 'tags'
    });
    Script.hasMany(ScriptVersion, { foreignKey: 'scriptId', as: 'versions' });
  }

You must also add the import at the top of the file:

import ScriptVersion from './ScriptVersion';

[ ] Step 4: Run test to verify it passes

Run: cd src/backend && npx jest src/models/__tests__/Script.associations.test.ts --no-cache 2>&1 | head -30

Expected: PASS

[ ] Step 5: Commit

git add src/backend/src/models/Script.ts src/backend/src/models/__tests__/Script.associations.test.ts
git commit -m "fix: add missing hasMany(ScriptVersion) association to Script model
The AsyncUploadController.getUploadStatus queried Script with
include: ScriptVersion as 'versions', but no such association existed,
causing eager-loading failures."

### Task 2: Fix AsyncUploadController Script.create — Missing content, Ghost uploadId

Files: - Modify: src/backend/src/controllers/AsyncUploadController.ts:291-300 (Script.create call)

Two bugs in the processNextFile method: 1. Script.create passes uploadId — this field doesn't exist on the Script model, Sequelize silently ignores it 2. Script.create is missing content: fileContent — the content column is allowNull: false, so this INSERT always fails with a validation error

[ ] Step 1: Write the failing test

Create file src/backend/src/controllers/__tests__/AsyncUploadController.test.ts:

/**
 * Tests for AsyncUploadController bug fixes.
 * These tests verify that Script.create receives the correct fields.
 */
import Script from '../../models/Script';
import ScriptVersion from '../../models/ScriptVersion';
// We test the data shape, not the full controller flow (that needs HTTP + multer)
describe('AsyncUploadController Script.create contract', () => {
  it('Script model requires content field (allowNull: false)', () => {
    // Verify the model definition enforces content
    const attributes = Script.getAttributes?.() || (Script as any).rawAttributes;
    expect(attributes.content).toBeDefined();
    expect(attributes.content.allowNull).toBe(false);
  });
  it('Script model does NOT have an uploadId field', () => {
    const attributes = Script.getAttributes?.() || (Script as any).rawAttributes;
    expect(attributes.uploadId).toBeUndefined();
  });
  it('ScriptVersion model uses changelog field, not changes', () => {
    const attributes = ScriptVersion.getAttributes?.() || (ScriptVersion as any).rawAttributes;
    expect(attributes.changelog).toBeDefined();
    expect(attributes.changes).toBeUndefined();
  });
});

[ ] Step 2: Run test to verify it passes (these tests document the model contract)

Run: cd src/backend && npx jest src/controllers/__tests__/AsyncUploadController.test.ts --no-cache 2>&1 | head -30

Expected: PASS — these tests prove the model contract that the controller violates

[ ] Step 3: Fix the Script.create call and ScriptVersion.create call

In src/backend/src/controllers/AsyncUploadController.ts, replace lines 291-309:

Old code (lines 291-309):

// Create script record with authenticated user's ID
          const script = await Script.create({
            title: originalFilename,
            description,
            uploadId,
            userId, // Use the authenticated user's ID from queue context
            categoryId,
            isPublic: false,
            executionCount: 0
          }, { transaction });
          // Create script version with authenticated user's ID
          await ScriptVersion.create({
            scriptId: script.id,
            version: 1,
            content: fileContent,
            changes: 'Initial version',
            userId // Use the authenticated user's ID from queue context
          }, { transaction });

New code:

// Create script record with authenticated user's ID
          const script = await Script.create({
            title: originalFilename,
            description,
            content: fileContent,
            userId,
            categoryId,
            isPublic: false,
            executionCount: 0
          }, { transaction });
          // Create script version with authenticated user's ID
          await ScriptVersion.create({
            scriptId: script.id,
            version: 1,
            content: fileContent,
            changelog: 'Initial version',
            userId
          }, { transaction });

Changes: - Removed uploadId (doesn't exist on model) - Added content: fileContent (required field) - Changed changes to changelog (correct model field name)

[ ] Step 4: Run tests to verify

Run: cd src/backend && npx jest src/controllers/__tests__/AsyncUploadController.test.ts --no-cache 2>&1 | head -30

Expected: PASS

[ ] Step 5: Commit

git add src/backend/src/controllers/AsyncUploadController.ts src/backend/src/controllers/__tests__/AsyncUploadController.test.ts
git commit -m "fix: AsyncUploadController Script.create missing content, wrong field names
Three bugs fixed:
1. Added missing content field to Script.create (allowNull: false)
2. Removed ghost uploadId field (not in Script model)
3. Changed 'changes' to 'changelog' in ScriptVersion.create"

### Task 3: Fix getUploadStatus — Broken Status Tracking

Files: - Modify: src/backend/src/controllers/AsyncUploadController.ts:191-210 (getUploadStatus method)

The getUploadStatus method queries Script.findOne({ where: { uploadId } }) but uploadId doesn't exist on the Script model. This means the "completed" status check always returns null, so uploads that succeed still show as "not_found".

Strategy: Track completed uploads using the existing cache service (Redis + in-memory fallback). This gives durability across restarts and shared state across multiple backend instances. Store upload:status:{uploadId} → { scriptId, title, description, versions } with a 1-hour TTL.

[ ] Step 1: Add cache import

In src/backend/src/controllers/AsyncUploadController.ts, add import at the top:

import cache from '../services/cacheService';

[ ] Step 2: Add helper methods for upload status persistence

Add these private methods to the AsyncUploadController class:

private static readonly UPLOAD_STATUS_TTL = 3600; // 1 hour in seconds
  private storeCompletedUpload(uploadId: string, data: {
    scriptId: number; title: string; description: string; versions: number;
  }): void {
    cache.set(`upload:status:${uploadId}`, data, AsyncUploadController.UPLOAD_STATUS_TTL);
  }
  private getCompletedUpload(uploadId: string): {
    scriptId: number; title: string; description: string; versions: number;
  } | null {
    return cache.get(`upload:status:${uploadId}`);
  }

[ ] Step 3: Store completed upload info after successful processing

In the processNextFile method, after the line logger.info(\Successfully processed file: ${uploadId}`);` (line 314), add:

// Track completed upload for status queries (Redis-backed, 1hr TTL)
          this.storeCompletedUpload(uploadId, {
            scriptId: script.id,
            title: script.title,
            description: description || '',
            versions: 1
          });

[ ] Step 4: Rewrite the getUploadStatus completed check

Replace the database query block in getUploadStatus (lines 191-210):

Old code:

// Check if script was created in database
      const script = await Script.findOne({
        where: { uploadId },
        include: [{ model: ScriptVersion, as: 'versions' }]
      });
      if (script) {
        res.json({
          success: true,
          status: 'completed',
          message: 'File processing completed successfully',
          scriptId: script.id,
          scriptDetails: {
            title: script.title,
            description: script.description,
            versions: (script as any).versions?.length || 1
          }
        });
        return;
      }

New code:

// Check if upload completed successfully (Redis-backed, shared across instances)
      const completed = this.getCompletedUpload(uploadId);
      if (completed) {
        res.json({
          success: true,
          status: 'completed',
          message: 'File processing completed successfully',
          scriptId: completed.scriptId,
          scriptDetails: {
            title: completed.title,
            description: completed.description,
            versions: completed.versions
          }
        });
        return;
      }

[ ] Step 4: Run typecheck

Run: cd src/backend && npx tsc --noEmit 2>&1 | head -30

Expected: No errors related to AsyncUploadController

[ ] Step 5: Commit

git add src/backend/src/controllers/AsyncUploadController.ts
git commit -m "fix: getUploadStatus was querying non-existent uploadId column
Replaced broken Script.findOne({ where: { uploadId } }) with
Redis-backed cache (1hr TTL), durable across restarts and shared
across multiple backend instances."

### Task 4: Fix Race Condition in Hash Deduplication

Files: - Modify: src/backend/src/controllers/script/export.ts:506-519 (hash check) - Create: src/db/migrations/add_unique_file_hash.sql

The hash deduplication check happens outside the transaction. Two concurrent uploads with identical content can both pass the check. Fix: move check inside transaction + add UNIQUE constraint.

[ ] Step 1: Create the migration file

Create file src/db/migrations/add_unique_file_hash.sql:

-- PREREQUISITE: Task 5 migration (upgrade_file_hash_sha256.sql) must have run first
-- to rehash all MD5 values to SHA-256.
--
-- Step 1: Audit any remaining duplicate hashes into a temp table for review.
-- This preserves a record of what was merged, so no data is silently lost.
CREATE TABLE IF NOT EXISTS _duplicate_hash_audit AS
  SELECT a.id AS removed_id, b.id AS kept_id, a.file_hash, a.title, a.created_at
  FROM scripts a
  JOIN scripts b ON a.file_hash = b.file_hash AND a.id < b.id
  WHERE a.file_hash IS NOT NULL;
-- Step 2: Reassign dependent records (versions, tags, analyses) from duplicates to the kept script.
-- This prevents orphaned foreign key references.
UPDATE script_versions SET script_id = d.kept_id
  FROM _duplicate_hash_audit d WHERE script_versions.script_id = d.removed_id;
UPDATE script_tags SET script_id = d.kept_id
  FROM _duplicate_hash_audit d WHERE script_tags.script_id = d.removed_id
  ON CONFLICT DO NOTHING;  -- skip if the kept script already has that tag
UPDATE analysis_results SET script_id = d.kept_id
  FROM _duplicate_hash_audit d WHERE analysis_results.script_id = d.removed_id;
-- Step 3: Remove the duplicate rows (now safe — dependents have been reassigned).
DELETE FROM scripts WHERE id IN (SELECT removed_id FROM _duplicate_hash_audit);
-- Step 4: Add UNIQUE constraint on file_hash to prevent future duplicates.
-- Null values are allowed (scripts without hashes) — PostgreSQL UNIQUE permits multiple NULLs.
ALTER TABLE scripts ADD CONSTRAINT uq_scripts_file_hash UNIQUE (file_hash);
-- Note: The _duplicate_hash_audit table is kept for post-migration review.
-- Drop it manually after verifying the migration was successful:
--   DROP TABLE IF EXISTS _duplicate_hash_audit;

Important: Before running this migration in production, verify the dependent table names match your schema (the above uses script_versions, script_tags, analysis_results). Check with: SELECT table_name FROM information_schema.tables WHERE table_name LIKE 'script%' OR table_name LIKE 'analysis%';

[ ] Step 2: Update Script model index to be unique

In src/backend/src/models/Script.ts, change the file_hash index from non-unique to unique:

Old:

{ fields: ['file_hash'], name: 'idx_scripts_file_hash' },

New:

{ unique: true, fields: ['file_hash'], name: 'idx_scripts_file_hash' },

[ ] Step 3: Move hash check inside the transaction in export.ts

In src/backend/src/controllers/script/export.ts, the hash check at lines 512-519 currently happens after the transaction starts but reads outside of it. Update the checkFileExists call to pass the transaction:

Replace lines 512-519:

Old code:

// Check if a file with the same hash already exists
    const existingScriptId = await checkFileExists(fileHash, sequelize);
    if (existingScriptId) {
      if (transaction) await transaction.rollback();
      return res.status(409).json({
        error: 'duplicate_file',
        message: 'A script with identical content already exists',
        existingScriptId
      });
    }

New code:

// Check if a file with the same hash already exists (inside transaction for atomicity)
    const existingScriptId = await checkFileExists(fileHash, sequelize, transaction);
    if (existingScriptId) {
      await transaction.rollback();
      return res.status(409).json({
        error: 'duplicate_file',
        message: 'A script with identical content already exists',
        existingScriptId
      });
    }

[ ] Step 4: Update checkFileExists to accept an optional transaction

In src/backend/src/utils/fileIntegrity.ts, update the checkFileExists function signature and implementation:

Old code:

export const checkFileExists = async (fileHash: string, sequelize: Sequelize): Promise<number | null> => {
  try {
    const [result] = await sequelize.query(
      `SELECT id FROM scripts WHERE file_hash = :fileHash LIMIT 1`,
      {
        replacements: { fileHash },
        type: 'SELECT',
        raw: true
      }
    );

New code:

export const checkFileExists = async (
  fileHash: string,
  sequelize: Sequelize,
  transaction?: import('sequelize').Transaction
): Promise<number | null> => {
  try {
    const [result] = await sequelize.query(
      `SELECT id FROM scripts WHERE file_hash = :fileHash LIMIT 1 FOR UPDATE`,
      {
        replacements: { fileHash },
        type: 'SELECT',
        raw: true,
        ...(transaction ? { transaction } : {})
      }
    );

The FOR UPDATE clause locks the matching row within the transaction, preventing a second concurrent upload from reading a stale state while the first is still inserting. Note: FOR UPDATE only locks rows that match the WHERE clause — when no matching row exists (new hash), the UNIQUE constraint (Step 1) is the primary defense against concurrent duplicate inserts.

[ ] Step 5: Add SequelizeUniqueConstraintError handling as a safety net

In src/backend/src/controllers/script/export.ts, the catch block at line 716 already handles SequelizeUniqueConstraintError but returns a generic "title already exists" message. Update it to also handle hash conflicts:

Old code (line 716-719):

if (err.name === 'SequelizeUniqueConstraintError') {
      return res.status(409).json({
        error: 'unique_constraint_error',
        message: 'A script with this title already exists'
      });
    }

New code:

if (err.name === 'SequelizeUniqueConstraintError') {
      const fields = (err as any).fields || {};
      if (fields.file_hash) {
        return res.status(409).json({
          error: 'duplicate_file',
          message: 'A script with identical content already exists'
        });
      }
      return res.status(409).json({
        error: 'unique_constraint_error',
        message: 'A script with this title already exists'
      });
    }

[ ] Step 6: Run typecheck

Run: cd src/backend && npx tsc --noEmit 2>&1 | head -30

Expected: No errors

[ ] Step 7: Commit

git add src/backend/src/models/Script.ts src/backend/src/controllers/script/export.ts src/backend/src/utils/fileIntegrity.ts src/db/migrations/add_unique_file_hash.sql
git commit -m "fix: race condition in hash deduplication during concurrent uploads
Moved hash check inside transaction with FOR UPDATE lock.
Added UNIQUE constraint on file_hash column as DB-level safety net.
Improved error message for hash-based duplicate detection."

### Task 5: Upgrade Hash Algorithm from MD5 to SHA-256

Files: - Modify: src/backend/src/utils/fileIntegrity.ts - Modify: src/backend/src/utils/fileIntegrity.ts - Create: src/db/migrations/upgrade_file_hash_sha256.sql

CLAUDE.md documents SHA-256 for file integrity, but the code uses MD5 which is cryptographically broken. The fileHash column is already STRING(64) — enough for SHA-256 hex output (64 chars), so no column change is needed. But we need a migration to rehash existing MD5 values (32 chars) to SHA-256 (64 chars).

[ ] Step 1: Create migration to rehash existing scripts

Create file src/db/migrations/upgrade_file_hash_sha256.sql:

-- Upgrade file hashes from MD5 (32 hex chars) to SHA-256 (64 hex chars).
-- Recompute in-place to avoid a dedup gap where uploads could bypass duplicate detection.
-- The application now uses SHA-256 for all new uploads.
CREATE EXTENSION IF NOT EXISTS pgcrypto;
UPDATE scripts
  SET file_hash = encode(digest(content::text, 'sha256'), 'hex')
  WHERE file_hash IS NOT NULL AND length(file_hash) = 32;

[ ] Step 2: Update fileIntegrity.ts to use SHA-256

In src/backend/src/utils/fileIntegrity.ts:

Replace calculateBufferMD5:

Old:

export const calculateBufferMD5 = (buffer: Buffer): string => {
  return crypto.createHash('md5').update(buffer).digest('hex');
};

New:

export const calculateBufferSHA256 = (buffer: Buffer): string => {
  return crypto.createHash('sha256').update(buffer).digest('hex');
};
/** @deprecated Use calculateBufferSHA256 */
export const calculateBufferMD5 = calculateBufferSHA256;

Replace calculateStringMD5:

Old:

export const calculateStringMD5 = (content: string): string => {
  return crypto.createHash('md5').update(content).digest('hex');
};

New:

export const calculateStringSHA256 = (content: string): string => {
  return crypto.createHash('sha256').update(content).digest('hex');
};
/** @deprecated Use calculateStringSHA256 */
export const calculateStringMD5 = calculateStringSHA256;

Update batchUpdateFileHashes to use SHA-256:

Old:

`UPDATE scripts SET file_hash = md5(content::text) WHERE file_hash IS NULL RETURNING id`,

New:

`UPDATE scripts SET file_hash = encode(digest(content::text, 'sha256'), 'hex') WHERE file_hash IS NULL RETURNING id`,

Note: This uses PostgreSQL's pgcrypto extension. The project already has pgvector so extensions are available. If pgcrypto isn't installed, the migration should add it.

[ ] Step 3: Verify pgcrypto is included in migration

The migration file from Step 1 already includes CREATE EXTENSION IF NOT EXISTS pgcrypto and recomputes hashes in-place. Verify the final file contains both statements. If deploying to an environment where migrations run separately from app startup, ensure this migration runs before any new uploads occur.

[ ] Step 4: Run typecheck

Run: cd src/backend && npx tsc --noEmit 2>&1 | head -30

Expected: No errors (deprecated alias keeps all existing imports working)

[ ] Step 5: Commit

git add src/backend/src/utils/fileIntegrity.ts src/db/migrations/upgrade_file_hash_sha256.sql
git commit -m "fix: upgrade file hash from MD5 to SHA-256
MD5 is cryptographically broken. SHA-256 matches the documented
algorithm in CLAUDE.md. Existing MD5 hashes recomputed in-place as SHA-256.
Old function names kept as deprecated aliases for backward compatibility."

### Task 6: Add Hash Deduplication to AsyncUploadController

Files: - Modify: src/backend/src/controllers/AsyncUploadController.ts:260-300

The AsyncUploadController.processNextFile does NOT check for duplicate hashes before creating a script. Only export.ts (the synchronous upload) does dedup. This means async bulk uploads can create duplicates.

[ ] Step 1: Add hash check to processNextFile

In src/backend/src/controllers/AsyncUploadController.ts, add imports at the top (after existing imports):

import { calculateBufferSHA256 as calculateHash, checkFileExists } from '../utils/fileIntegrity';

Then in processNextFile, after reading the file content (line 260: const fileContent = await readFileAsync(filePath, 'utf8');), compute the hash before the transaction, but perform the dedup check inside the transaction (consistent with Task 4's race-condition fix):

// Calculate hash before transaction
      const fileHash = calculateHash(Buffer.from(fileContent, 'utf8'));

Then inside the transaction block (after const transaction = await sequelize.transaction();), add the dedup check:

// Check for duplicates inside transaction (prevents race condition — see Task 4)
          const existingScriptId = await checkFileExists(fileHash, sequelize, transaction);
          if (existingScriptId) {
            await transaction.rollback();
            logger.info(`Duplicate detected for upload ${uploadId}, existing script ID: ${existingScriptId}`);
            this.storeCompletedUpload(uploadId, {
              scriptId: existingScriptId,
              title: `(duplicate of ${existingScriptId})`,
              description: '',
              versions: 1
            });
            await unlinkAsync(filePath);
            return;
          }

Also add fileHash to the Script.create call:

const script = await Script.create({
            title: originalFilename,
            description,
            content: fileContent,
            fileHash,
            userId,
            categoryId,
            isPublic: false,
            executionCount: 0
          }, { transaction });

Note: The UNIQUE constraint on file_hash (Task 4) is the primary defense against concurrent duplicate inserts. The FOR UPDATE lock in checkFileExists helps only when a matching row already exists — when no row matches, FOR UPDATE has nothing to lock. Two concurrent transactions can both see zero rows and proceed to INSERT, at which point the UNIQUE constraint catches the second one.

[ ] Step 2: Run typecheck

Run: cd src/backend && npx tsc --noEmit 2>&1 | head -30

Expected: No errors

[ ] Step 3: Commit

git add src/backend/src/controllers/AsyncUploadController.ts
git commit -m "fix: add hash dedup to AsyncUploadController
Async bulk uploads were not checking for duplicate content,
allowing identical scripts to be stored multiple times.
Now computes SHA-256 hash and checks before insert."

## Self-Review Checklist

Spec coverage: - [x] Missing content field in Script.create → Task 2 - [x] Ghost uploadId field → Task 2, Task 3 - [x] Wrong field name changes → Task 2 - [x] Missing Script-ScriptVersion association → Task 1 - [x] Race condition in hash dedup → Task 4 - [x] MD5 vs SHA-256 mismatch → Task 5 - [x] No dedup in async upload path → Task 6 - [x] Broken upload status tracking → Task 3

Placeholder scan: No TBDs, TODOs, or "similar to Task N" references found.

Type consistency: - calculateBufferMD5 aliased to calculateBufferSHA256 — all imports continue to work (Task 6 uses calculateBufferSHA256 directly) - checkFileExists gains optional transaction param — backward compatible - changelog field name used consistently after Task 2 fix

Generated 2026-04-29 14:08 UTC